# Tennis Coach AI

Launch & Growth Execution Guide

Everything you need to go from code to App Store to paying subscribers. Step-by-step, with every template, checklist, and campaign structure ready to use.

# What Was Built

This guide covers every deliverable created for the Tennis Coach AI launch. There are two categories: code changes already in your Xcode project, and marketing playbooks you execute manually.

## Code Changes (Already in Your Project)

- Assets.xcassets — Asset catalog with AppIcon placeholder and AccentColor

- PrivacyInfo.xcprivacy — iOS 17+ privacy manifest for App Store compliance

- TennisCoachAI.entitlements — Sign in with Apple capability added

- Info.plist — Camera, microphone, photo library descriptions + encryption exemption

- Constants.swift — RevenueCat removed, Subscription namespace, env-based Supabase config

- TennisCoachAI.storekit — StoreKit testing config with monthly ($6.99) and annual ($49.99) products

- AnalyticsService.swift — 23 event types, App Store rating prompt, feedback eligibility

- FeedbackPromptView.swift + FeedbackService.swift — Star rating + text feedback, sends to backend

- ShareService.swift — 1080x1920 shareable images with skeleton, grade badge, watermark

- ProfileView.swift — Legal links, "Chat with the Founder" added

- backend/routes/feedback.py — Feedback storage endpoint added

## Marketing Playbooks (Files Created)

| File | Purpose |
| --- | --- |
| TESTFLIGHT-CHECKLIST.md | Pre-submission testing checklist |
| app-store-metadata.md | All App Store listing copy, screenshots, review notes |
| legal/privacy-policy.html | Privacy policy (host publicly) |
| legal/terms-of-service.html | Terms of service (host publicly) |
| landing-page/index.html | Marketing website (deploy to Vercel/Netlify) |
| marketing/social-profile-setup.md | Social media setup with bios, hashtags, Week 1 calendar |
| marketing/content-strategy.md | 30-day content calendar with script templates |
| marketing/community-seeding.md | Reddit, Facebook, club, coach outreach templates |
| marketing/influencer-outreach.md | YouTube/Instagram/podcast outreach + affiliate program |
| marketing/feedback-analysis-framework.md | Weekly feedback review process, interview script, SQL |
| marketing/conversion-optimization.md | Paywall A/B tests, free-to-paid experiments |
| marketing/ugc-program.md | Share incentives, monthly challenges, creator program |
| marketing/paid-ads-playbook.md | Apple Search Ads, Meta, TikTok campaign structures |

# Step 1: App Store Prep (Days 1–3)

The code changes are already in your project. You just need to do these manual steps:

- Design your app icon (1024x1024 PNG)

- Drop it into TennisCoachAI/Resources/Assets.xcassets/AppIcon.appiconset/

- Update the Contents.json with the filename

- Run xcodegen generate to regenerate the .xcodeproj from project.yml

- Open in Xcode, set your signing team, build, and fix any issues

- Walk through every checkbox in TESTFLIGHT-CHECKLIST.md

# Step 2: App Store Connect (Days 3–5)

All metadata is pre-written in app-store-metadata.md. Just copy-paste into App Store Connect.

- Create the app in App Store Connect with bundle ID com.tenniscoachai.app

- Copy all metadata fields from app-store-metadata.md (title, subtitle, keywords, description, review notes)

- Create the subscription group "TennisCoachAI Premium" with monthly ($6.99) and annual ($49.99) products

- Take screenshots on device and upload (the doc specifies exactly which 5 screens and captions)

- Set the Privacy Policy URL to wherever you host legal/privacy-policy.html

# Step 3: Host Legal Pages (Day 3)

Both pages are fully written and styled HTML files, ready to host.

Option A: GitHub Pages (free) — push the legal/ folder to a repo, enable Pages

Option B: Vercel (free) — deploy the landing-page/ folder, add /privacy and /terms routes

Option C: Carrd ($19/year) — paste content into simple pages

After hosting, update the URLs in Constants.swift (privacyPolicyURL and termsOfServiceURL) and in App Store Connect.

# Step 4: TestFlight & Submit (Days 5–7)

- Archive in Xcode (Product → Archive)

- Upload to TestFlight via Organizer

- Walk through TESTFLIGHT-CHECKLIST.md (onboarding, recording, analysis, paywall, subscribe, themes, legal links)

- Test on at least 2 device sizes (6.1" and 6.7")

- Submit for App Store review (typical: 24–48 hours)

# Step 5: Landing Page & Social Profiles (Days 7–10)

### Landing Page

- Deploy landing-page/index.html to Vercel, Netlify, or similar

- Update the App Store download link in the HTML once your app is live

- Connect the email form to Mailchimp (free tier, up to 500 contacts)

### Social Profiles

Create accounts on all platforms as @tenniscoachai. Full setup details in marketing/social-profile-setup.md.

| Platform | Handle | Posting Frequency |
| --- | --- | --- |
| Instagram | @tenniscoachai | 4–5 Reels/week |
| TikTok | @tenniscoachai | 5–7 videos/week |
| YouTube | @tenniscoachai | 3–4 Shorts/week |
| Twitter/X | @tenniscoachai | 1–3 posts/day |

# Step 6: Start Creating Content (Day 10+)

Everything is in marketing/content-strategy.md. You have script templates for all 4 content pillars:

Pillar 1: "Watch AI Analyze This" (40% of content) — demo the skeleton overlay

Pillar 2: "Tennis Tips from AI" (25%) — educational content from coaching output

Pillar 3: "Before vs After" (20%) — transformation/progress content

Pillar 4: "Rate My Stroke" (15%) — community engagement, user submissions

The doc includes a complete 30-day calendar telling you exactly what to post each day, on which platforms, with which script template to use.

### How to Produce Content

- Go to a tennis court with your phone

- Film yourself or a friend hitting strokes

- Run the app on the footage

- Screen-record the analysis (skeleton overlay, coaching cards, grade)

- Edit into 15–30 second Reels using the script templates

- Post following the calendar

# Step 7: Community Seeding (Days 10–21)

Full playbook with word-for-word templates in marketing/community-seeding.md and marketing/influencer-outreach.md.

### Communities to Join

- — r/tennis (1.2M+), r/10s (100K+), r/tennistips

- — Tennis community groups (10K–50K members each)

- — TennisForum.com, Tennis Warehouse Forums

### Outreach to Do

- Email 10–20 local/online tennis coaches (lifetime premium access offer)

- DM 20–30 Instagram/TikTok tennis content creators

- Identify 5–10 YouTube tennis channels (10K–100K subs) for affiliate partnerships

- Pitch 3–5 tennis podcasts

The community-seeding.md has Reddit post templates, club outreach emails, and coach DM scripts. The influencer-outreach.md has YouTube, Instagram, and podcast pitch templates plus an affiliate program structure.

# Step 8: Feedback Loop (Weeks 3–6)

The feedback system is already built into the app:

- AnalyticsService tracks 23 events across the conversion funnel

- FeedbackPromptView shows after the 2nd analysis

- App Store rating prompt triggers after 3rd analysis

- "Chat with the Founder" link in Profile screen

### Your Weekly Monday Routine (30 minutes)

- Pull analytics funnel data from past week

- Read all new App Store reviews (respond to each within 24 hours)

- Read all new in-app feedback from Supabase user_feedback table

- Do 2–3 user interviews using the script in feedback-analysis-framework.md

- Pick the #1 issue to fix this week

Full process, interview script, review response templates, and Supabase SQL are in marketing/feedback-analysis-framework.md.

# Step 9: Conversion Optimization (Weeks 3–6)

Full playbook in marketing/conversion-optimization.md. Optimize in this priority order:

1. Paywall screen — A/B test value props, social proof, pricing framing

2. Free-to-paid trigger — test 2 vs 3 vs 5 free analyses; test feature gating

3. Onboarding flow — show sample analysis before asking user to record

4. First analysis experience — optimize speed (<30 sec), add share prompt

### 2-Week Iteration Cycle

- Week A: Collect data, identify top issue, design fix

- Week B: Ship fix, measure impact, start next cycle

Always prioritize the metric: free user → paying subscriber conversion rate.

# Step 10: UGC + Paid Ads (Weeks 4–8+)

## UGC Growth Engine

The Share button is already built into the app (ShareService.swift). It generates a 1080x1920 image with skeleton overlay, grade badge, and "Analyzed by Tennis Coach AI" watermark.

### UGC Incentive Program (in marketing/ugc-program.md)

- Share for free month: Post analysis with #TennisCoachAI, DM for promo code

- Monthly challenge: Biggest improvement wins 3 months free

- Creator program: Lifetime access + affiliate commission for top contributors

## Paid Advertising — $500–$1,000/month

Complete campaign structures are in marketing/paid-ads-playbook.md.

| Channel | Budget % | Monthly Spend | Why |
| --- | --- | --- | --- |
| Apple Search Ads | 50% | $250–$500 | Highest intent — users searching App Store |
| Meta (IG/FB) | 30% | $150–$300 | Visual format, tennis audience targetable |
| TikTok | 20% | $100–$200 | Lowest CPM, Spark Ads boost organic posts |

### Weekly Paid Ads Cycle

- Week 1: Launch all 3 channels with 2–3 creatives each

- Week 2: Kill underperformers, double down on winners

- Week 3: Refresh creative with new organic content

- Week 4: Evaluate cost-per-subscriber (not CPI!), reallocate budget

Key principle: Optimize for cost per paying subscriber, not cost per install. An install that never subscribes costs you money.

# Key Metrics Dashboard

Track weekly from launch:

| Metric | Month 1 Target | Month 3 Target |
| --- | --- | --- |
| App Store impressions | 5,000+ | 20,000+ |
| Installs | 500+ | 2,000+ |
| Onboarding completion | 70%+ | 80%+ |
| First analysis completion | 50%+ | 60%+ |
| Free-to-paid conversion | 3–5% | 7–10% |
| Cost per install (paid) | Under $3 | Under $2 |
| Cost per subscriber (paid) | Under $30 | Under $20 |
| App Store rating | 4.5+ | 4.7+ |
| Monthly recurring revenue | $200+ | $1,000+ |

# Tools & Services Needed

| Tool | Purpose | Cost |
| --- | --- | --- |
| Firebase Analytics + Crashlytics | Analytics and crash reporting | Free |
| Carrd or Vercel | Landing page hosting | Free–$19/yr |
| Mailchimp | Email capture | Free (up to 500 contacts) |
| Buffer or Later | Social media scheduling | Free tier |
| Apple Search Ads | Paid app installs (highest intent) | Pay per tap |
| Meta Ads Manager | Instagram/Facebook ads | Pay per install |
| TikTok Ads Manager | TikTok Spark Ads | Pay per install |
| Termly.io | Legal page generation | Free tier |
| Calendly | User interview scheduling | Free tier |

Your first action: Design your app icon, run xcodegen generate, build in Xcode, and walk through the TestFlight checklist. Everything else flows from getting the app live.